# Project: Proposal Sketch

Use complete sentences, standard grammar, and appropriate tone.

Upload your submission to the corresponding Brightspace assignment.

# Overview

## Summary

Sketch your project proposal, so that I can give you some feedback before the full proposal is due.

## Relevant Course Outcomes

This assignment is associated with the following Learning Outcomes:

- Formulate and conduct a team-based project in software engineering

- Summarize and analyze scholarly findings, both verbally and in writing

## Resources

There are readings under “Content > Project > Readings”.

- For those conducting a research-type project: Look at relevant methods in the documents (there is some variation in terms and definitions).

- For those conducting a practice-type project: Your project proposal and report will need to be somewhat scholarly in tone. It is worth examining guidelines for (1) Action Research; (2) Case Study Research; and (3) Engineering Research.

- There are also guidelines for human-subjects research.

# Proposal Sketch

## Project

Title: Budget-Aware Agent Runtime: A Cost, Latency, and Reliability Focused Execution Platform/Framework Code Name: AgentOne

Type: “Building” Candidate Projects: - LangGraph: We’re looking at how they handle complex tasks to see if our tool can sit underneath it as a "safety net" for costs. - AutoGPT: This is our "what not to do" example—we want to make sure our agents don’t get stuck in infinite loops that drain your bank account. - Ollama/vLLM: These are our backup players; if the expensive AI hits its budget limit, we’ll hand the work off to these local runners.

Motivation: AI agent execution is currently stochastic and multi-step, often leading to unpredictable costs and latencies. This project is important because existing frameworks frequently lack "first-class" budget constraints (tokens, dollars, wall-clock time). While agent frameworks exist, a dedicated runtime that enforces these as hard constraints with graceful degradation (e.g., falling back to local models) has not been standardized as an "execution substrate

Problem statement How can we build an agent runtime that executes tool-using workflows while continuously enforcing cost, latency, and reliability budgets through planning/execution loops and explicit termination policies

Related art: - Existing Frameworks: We'll look at LangGraph and CrewAI to see how they currently handle errors and track spending. - Routing Tools: We'll check out LiteLLM, Ollama, and vLLM to learn how to switch between different AI models and run them locally. - Academic Papers: We’ll search Google Scholar for research on managing system resources and AI "serving" to make sure our design follows proven engineering rules.

Sketch of plan: Step 1: Architecture Design: Define the agent loop model, budget semantics, workflows, components requirements. Step 2: Core Implementation: Build the runtime supporting one local (Ollama) and one remote gateway (OpenAI/Anthropic/Gemini) (Weeks 5-8). Step 3: Telemetry & UI: Develop the CLI and structured reporting for cost breakdowns and latency distributions (Weeks 9-12). Step 4: Benchmarking & Evaluation: Run the benchmark suite (CI triage, QA testing, Demo) (Weeks 13-16). Time Estimate: Totaling ~512 hours (4 members, 8 hours/week/member).

Resources: Access to LLM APIs (OpenAI/Anthropic/Gemini3), local GPUs for vLLM/Ollama testing(not required if API provided) , and realistic software repository datasets for benchmarking, budget for various api calls, and hardware for service framework. Do you have access to the necessary resources? I don’t know, server we can use? Can Prof. Davis help somehow?

Opportunity for checking feasibility: we will first prototype a "hard-stop" budget enforcer and a visual cost-estimation tool that compares different model expenditures based on token usage

## Logistics

### Team Composition

Which students will be on the team?

| Name | Purdue email address | Grad or undergrad? | Sync or Async? | Time zone |
| --- | --- | --- | --- | --- |
| W. Spencer Darby | wdarby@purdue.edu | Grad | Async | MST |
| Ming Jia | jia213@purdue.edu | Grad | Async | PST |
| Ian Karlman | ikarlman@purdue.edu | Undergrad | Async | PST |
| Dovid Korn | dkorn@purdue.edu | Grad | Async | CST |

### Team contract

Most issues in teamwork arise from differences in expectations and understandings. Here is an attempt to help you anticipate those. (This section based in part on this MIT document).

Meeting Norms - If you did not take ECE 461 with me, then watch the video “GregWilson-EffectiveMeetings-ECE461-Nov16-2021”, available in the course Kaltura. Initial here to confirm that you have watched it. WSD MJ DK_ _INK__ ___ - Describe: - Meeting tempo - - Meeting length – 30 minutes - How each of you tends to behave in meetings and how you will handle stylistic differences – Give every team member time and space to respond to issues, and follow an agenda - Plan for making, sticking to, and taking minutes on a meeting agenda – A person will be assigned with taking meeting minutes. This role will be shared and changed throughout the course of the project. - If your team includes both synchronous and asynchronous members: - How will you ensure that all team members feel “part of the team”? We will ensure that every member of the teams input is received in a respectful manner, and we will have the proper meeting structure to allow for adequate time for everyone to be able to share. - Will some team members make progress only on weekends? How will you handle this? We will cater each individual teammates’ tasks to correspond with their availability. Each of the team members on the team are asynchronous, so this be even more important. Grade - Would you like your project grade to be the same across the group? yes - Under what circumstances would you like the grade to be different? How can Prof. Davis handle that fairly? If a individual is not pulling their fair share, and the team has attempted to remediate this, then that individual would be expected to have a lower grade. - Do you expect that any team members will be putting in more effort than others? yes Work norms - How much work/week do you anticipate it will take to make the project successful? 5-10 hrs/person. - How will you decide who should do which tasks? We will decide/ split up the assignment during our team meetings. - Where will you record who is responsible for which tasks? The minutes of our team meetings will include tasking, so the assigned with taking meeting minutes will send those out. - How will you ensure that each team member is comfortable with their assigned tasks? We will allow for open communication during our team meetings and have dedicated checkups. - How will work be reviewed? Each team member is responsible for reviewing the final product/deliverable before submissions. - What will happen if one or more team members are not doing their share? The concerns will be brought up to the team, and the professor will be asked to get involved in remediation cannot be achieved. Decision making - Do you need consensus (100% approval) before making a decision? ¾ team members will need to be in consensus for approval. - What will you do if one of you fixates on a particular idea? The mediator of the meeting will be in charge of refocusing our team members of the meeting agenda.

### Organization

What communication tools does your team plan to use? e.g. Zoom, Teams, Meets, Slack?

Teams will be used for meetings and normal communication.

What organizational tools does your team plan to use? Consider categories like:

- Project management (Trello? Microsoft Planner? Monday.com? GitHub Projects?)

- Source code (GitHub? GitLab? BitBucket?)

- Data sharing (Google Drive? Box? Note that human-subjects data should be stored on Purdue’s Box instance per IRB requirements)

- Document writing (Overleaf? Google Docs?)

Project Management – Microsoft Excel(GANTT Chart) Source Code - GitHub Data Sharing - TBD Document writing – Microsoft Word(Document Sharing)

### Hopes and Dreams

Do you want to attempt to publish the work you conduct?

- At what level (e.g. 4-page workshop paper; 8-10-page conference paper?)

- Do you think your work would fit in one of the ASE tracks (see tab: “Tracks”)? (https://conf.researchr.org/track/ase-2022/ase-2022-research-papers)

- Yes/no? NO, but after completion, we will share in OSS community